Quality Assurance Report for 2023

South Dublin County Council

Submitted to the Department of Public Expenditure and Reform in Compliance with the Public Spending Code

Certification

This Annual Quality Assurance Report reflects South Dublin County Council’s assessment of compliance with the Public Spending Code. It is based on the best financial, organisational and performance related information available across the various areas of responsibility.

__________________

Colm Ward

Chief Executive

South Dublin County Council

31st May 2024

Contents

1. Introduction	4

2. Expenditure Analysis	5

2.1 Inventory of Projects/Programmes	5

2.2 Published Summary of Procurements	5

3. Assessment of Compliance	6

3.1 Checklist Completion	6

3.2 In-Depth Checks	7

4. Next Steps: Addressing Quality Assurance Issues	9

5. Conclusion	9

Appendix 1: South Dublin County Council 2023 Inventory of Projects and Programmes over €0.5m	10

Appendix 2: South Dublin County Council 2023 Public Spend Code Checklists	17

Checklist 1 – To be completed in respect of general obligations not specific to individual projects/programmes.	18

Checklist 2 – To be completed in respect of capital projects/programmes & capital grant schemes that were under consideration in the past year.	20

Checklist 3 – To be completed in respect of new current expenditure under consideration in the past year.	23

Checklist 4 – To be completed in respect of capital projects/programmes & capital grants schemes incurring expenditure in the year under review.	25

Checklist 5 – To be completed in respect of current expenditure programmes incurring expenditure in the year under review.	28

Checklist 6 – To be completed in respect of capital projects/programmes & capital grant schemes discontinued in the year under review.	31

Checklist 7 – To be completed in respect of current expenditure programmes that reached the end of their planned timeframe during the year or were discontinued.	32

Appendix 3: Report Arising from In-Depth Checks	33

Quality Assurance – In Depth Check 1: Upgrade of the Public Realm in Lucan Village & Environs	33

Quality Assurance – In Depth Check 2: Affordable Rental Housing Development – Belgard Square North (St. Maelruans)	43

Quality Assurance – In Depth Check 3: Public Spending Code – Revenue Increase Review – Work IQ Innovation Centre Costs 	54

# 1. Introduction

South Dublin County Council (SDCC) has completed this Quality Assurance (QA) Report as part of its on-going compliance with the Public Spending Code (PSC).

The Quality Assurance procedure aims to assess the extent to which the Council is meeting the obligations set out in the Public Spending Code. The Public Spending Code ensures that the State achieves value for money in the use of all public funds.

The Quality Assurance Process contains five steps:

1. Drawing up Inventories of all projects/programmes at different stages of the Project Life Cycle for the year under review.  The inventory includes all projects/programmes above €0.5m. The projects/programmes are classed as either expenditure being considered, expenditure being incurred or expenditure that has recently ended.

2. Publish summary information on website of all procurements in excess of €10m, new, in progress or completed, in the year under review.  A procurement is considered to be a “project in progress” during the year under review if the procurement process is completed and a contract signed.

3. Checklists to be completed in respect of the different stages. These checklists allow the Council to self-assess its compliance with the code.

4. Carry out a more in-depth check on a small number of selected projects/programmes. A number of projects or programmes (at least 5% of total value for capital projects on the inventory and a minimum of 1% of total value for revenue projects on the inventory over a 3 year period) are selected to be reviewed more intensively. This includes a review of all projects from ex-post to ex-ante.

5. Complete a short report for the Department of Public Expenditure and Reform which includes the inventory of projects/programmes, the website reference for the publication of summary information on procurements above €10m, the completed checklists, the Council’s judgement on the adequacy of processes given the findings from the in-depth checks and the Council’s proposals to remedy any discovered inadequacies.

This report fulfils the first, third, fourth and fifth requirements of the QA process for South Dublin County Council for 2023.

# 2. Expenditure Analysis

## 2.1 Inventory of Projects/Programmes

This section details the inventory drawn up by South Dublin County Council in accordance with the guidance on the Quality Assurance process. The inventory lists all of the Council’s projects and programmes at various stages of the project life cycle which amount to more than €0.5m. This inventory is divided between current, capital and capital grant scheme projects and between three stages:

- Expenditure being considered

- Expenditure being incurred

- Expenditure that has recently ended

The complete inventory for 2023 including details of 209 programmes/projects for South Dublin County Council is contained in Appendix 1.  The inventory was compiled using the format recommended in guidance notes issued to the sector by the Finance Committee of the County and City Management Association (2021) and the Department of Public Expenditure and Reform’s Public Spending Code Quality Assurance Process Guidance Note (2019).  The inventory contains relevant services from the Council’s 2023 Annual Financial Statement (Unaudited) in respect of current (revenue) expenditure and from the Capital Programme 2023-2025 and the Council’s Financial Management System for capital expenditure.

The inventory is available at Appendix 1.

## 2.2 Published Summary of Procurements

As part of the Quality Assurance process South Dublin County Council is required to publish summary information on our website of all procurements in excess of €10m, related to projects in progress or completed in the year under review.  A procurement is considered to be a “project in progress” during the year under review if the procurement process is completed and a contract signed.

Information for procurements meeting these criteria in 2023 is available on our website at:

# https://www.sdcc.ie/en/our-performance/public-spending-code/public-spending-code.html

# 3. Assessment of Compliance

## 3.1 Checklist Completion

The third step in the Quality Assurance process involves completing a set of checklists. The high-level checks in Step 3 of the QA process are based on self-assessment by the various Sections, Directorates and Departments of the Council in respect of guidelines set out in the Public Spending Code. There are seven checklists in total:

Checklist 1: General Obligations Not Specific to Individual Projects/Programmes

Checklist 2: Capital Projects or Capital Grant Schemes Being Considered

Checklist 3: Current Expenditure Being Considered

Checklist 4: Capital Expenditure or Capital Grant Schemes Being Incurred

Checklist 5: Current Expenditure Being Incurred

Checklist 6: Capital Expenditure or Capital Grant Schemes Completed

Checklist 7: Current Expenditure Completed

For 2023 this self-assessment of compliance was carried out on an appropriate sample of areas of expenditure.  Four Departments in the Council completed the checklists as part of the Quality Assurance process for 2023:

- Environment, Water and Climate Change Department,

- Housing, Social and Community Development Department,

- Land Use, Planning and Transportation Department,

- Economic, Enterprise and Tourism Development Department

This information was then used to complete the checklist answers for the organisation, as included in Appendix 2 of this report.  Each question in the checklist is judged on a 3 point scale:

- Scope for significant improvements = a score of 1

- Compliant but with some improvement necessary = a score of 2

- Broadly compliant = a score of 3

For some questions, the scoring mechanism is not always strictly relevant. In these cases, it is marked as N/A and, where relevant, information is provided in the commentary box.

Overall, the completed self-assessment checklists indicate that the Council was either broadly compliant or compliant with some improvement necessary in 2023.  No areas were identified as having scope for significant improvements.

## 3.2 In-Depth Checks

The following section details the in-depth checks which were carried out by South Dublin County Council’s Internal Audit Unit as part of the Public Spending Code Quality Assurance process.

The purpose of the in-depth review is to provide an independent opinion on the level of assurance in relation to compliance with the Code. The objective is to review a subset of projects to assess if structures in place are operating at a high standard. The scope of the reviews was aligned with the criteria set out in the Code. The value of the projects selected for an in-depth review each year must follow these criteria:

- Capital Projects: Projects selected must represent a minimum of 5% of the total value of all Capital projects on the Project Inventory.

- Revenue Projects: Projects selected must represent a minimum of 1% of the total value of all Revenue Projects on the Project Inventory.

- This minimum is an average over a three-year period.

- The same projects should not be selected more than once in a three-year period unless it is a follow up to a serious deficiency discovered previously.

- Over a three-to-five-year period all stages of the project life cycle and every scale of project should have been included in the in-depth check.

The volume of the in-depth checks over the three years 2021 to 2023 is in keeping with this requirement.  The in-depth checks carried out average 0.1% for revenue checks and 3% for the capital checks over a three-year period.

The projects subject to in-depth checks for 2023 are outlined in Table 1 and a summary of the in-depth checks are detailed below.

Table 1 	Summary of Projects Subject to In-Depth Review

|  |  | Total Value of In-Depth Checks | Total Value of Projects | % Analysed |
| --- | --- | --- | --- | --- |
| Expenditure Being Considered |  |  |  |  |
| Revenue | ## In Depth Check 3: Revenue Increase Review Work IQ Innovation Centre Costs | €500,000 | €346,786,628 | 0.1% |
| Expenditure Being Incurred |  |  |  |  |
| Capital | In Depth Check 1: Upgrade of the Public Realm in Lucan Village & Environs | €7,342,447 | €1,913,303,195 | 0.4% |
| Capital | In Depth Check 2: Affordable Rental Housing Development – Belgard Square North (St. Maelruans) | €55,000,000 | €1,913,303,195 | 2.9% |

In Depth Check 1: Upgrade of the Public Realm in Lucan Village & Environs

Upgrade of the Public Realm in Lucan Village & Environs was reviewed for compliance with

the Public Spending Code up to the stage of Implementation. Tendering Evaluation Process

completed, and Award Letters issued via ETenders on April 11th, 2024.

Internal Audit is satisfied that the delivery of the project to date complies substantially with the standards set out in the code; substantial satisfactory controls are in place to ensure compliance and these standards should be maintained throughout the remaining stages of the project.

In Depth Check 2: Affordable Rental Housing Development – Belgard Square North (St. Maelruans)

The proposed Affordable Rental Housing at Belgard Square North, Tallaght, Dublin 24 was reviewed for compliance with the Public Spending Code at the stage of “Progressing – Construction Underway”.

Internal Audit is satisfied that the delivery of the project to date reasonably complies with the standards set out in the code.

In Depth Check 3: Revenue Increase Review, Work IQ Innovation Centre Costs

An in-depth check on the budget addition of €500,000 over the service area D0403 –Management of & Contribs to other Commercial facs was carried out to assess compliance with the standards set out in the Public Spending Code.

The basis for the addition in the revenue budget was substantiated by: -

•    The addition of €500,000 to service area D0403 for Innovation Centre operational costs.

The objectives and expected outcomes for the additional budget across the service area were clearly documented.

An overall satisfactory rating has been assigned to this review.

# 4. Next Steps: Addressing Quality Assurance Issues

Both the Checklists and the In-Depth checks identified strong compliance by the Council in 2023 with the standards set out in the Public Spending Code.  A very good level of compliance with the Code was reported by the sample of Departments who completed the Checklists.  The in-depth checks give additional assurances that the standards required by the Code are applied in projects carried out by South Dublin County Council.

The Quality Assurance Report will be circulated at Management level to maintain a strong awareness of the requirements of the Code.  Training sessions were delivered to relevant staff in March 2023 on the Public Spending Code requirements, and these should prove to be a practical support to staff responsible for applying and delivering on the requirements of the Code at the level of individual projects and programmes.

On the 29th March 2023, the Department of Public Expenditure, NDP Delivery and Reform (DPENDR) announced changes to the PSC. Amongst others, these changes included an increase to thresholds for major projects and the requirements for major projects at different stages in the project lifecycle. Further to this, DPENDR also announced that the Public Spending Code capital appraisal guidelines would be replaced and superseded with a set of new Infrastructure Guidelines applicable from 1st January 2024 to set out the value for money guidelines for the evaluation, planning and management of public investment projects. Training sessions and awareness raising for relevant staff will be required in 2024 as part of the implementation of the new guidelines.

# 5. Conclusion

The inventory outlined in this report details the current and capital expenditure that is being considered, being incurred, and that has recently ended. The Council has published a notice on www.sdcc.ie with summary information for procurements in excess of €10 million for 2023.

Both the Checklists and In-Depth Checks completed by Council show a good level of compliance with the Public Spending Code.  The Quality Assurance Report will be raised at Management level to share learnings and ensure ongoing high compliance with the Public Spending Code across the Council on an ongoing basis.

# Appendix 1: South Dublin County Council 2023 Inventory of Projects and Programmes over €0.5m

# Appendix 2: South Dublin County Council 2022 Public Spend Code Checklists

Notes:

- The scoring mechanism for the checklists is as follows:

- Scope for significant improvements = a score of 1

- Compliant but with some improvement necessary = a score of 2

- Broadly compliant = a score of 3

- For some questions, the scoring mechanism is not always strictly relevant. In these cases, it is appropriate to mark as N/A and provide the required information in the commentary box as appropriate.

- The focus should be on providing descriptive and contextual information to frame the compliance ratings and to address the issues raised for each question. It is also important to provide summary details of key analytical outputs covered in the sample for those questions which address compliance with appraisal/evaluation requirements i.e. the annual number of appraisals (e.g. Cost Benefit Analyses or Multi Criteria Analyses), evaluations (e.g. Post Project Reviews).  Key analytical outputs undertaken but outside of the sample should also be noted in the report.

## Checklist 1 – To be completed in respect of general obligations not specific to individual projects/programmes.

|  | General Obligations not specific to individual projects/programmes. | Self-Assessed Compliance Rating: 1 - 3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 1.1 | Does the organisation ensure, on an ongoing basis, that appropriate people within the organisation and its agencies are aware of their requirements under the Public Spending Code (incl. through training)? | 3 | Circular 24/2019 and the revised Public Spending Code documentation has been circulated to staff. |
| Q 1.2 | Has internal training on the Public Spending Code been provided to relevant staff? | 3 | Training on was held in partnership with HR Training in March 2023 for staff with responsibility for managing construction and technical services. |
| Q 1.3 | Has the Public Spending Code been adapted for the type of project/programme that your organisation is responsible for, i.e., have adapted sectoral guidelines been developed? | 3 | Sectoral guidelines have been developed by the CCMA Finance Committee. |
| Q 1.4 | Has the organisation in its role as Approving Authority satisfied itself that agencies that it funds comply with the Public Spending Code? | N/A |  |
| Q 1.5 | Have recommendations from previous QA reports (incl. spot checks) been disseminated, where appropriate, within the organisation and to agencies? | 3 | Yes |
| Q 1.6 | Have recommendations from previous QA reports been acted upon? | 3 | Yes, training for relevant staff held. |
| Q 1.7 | Has an annual Public Spending Code QA report been submitted to and certified by the Chief Executive Officer, submitted to NOAC and published on the Local Authority’s website? | 3 | Submitted on the 31st May |
| Q 1.8 | Was the required sample of projects/programmes subjected to in-depth checking as per step 4 of the QAP? | 3 | Yes, the sample met these requirements |
| Q 1.9 | Is there a process in place to plan for ex post evaluations? Ex-post evaluation is conducted after a certain period has passed since the completion of a target project with emphasis on the effectiveness and sustainability of the project. | 2 | see Checklist 6 |
| Q 1.11 | Is there a process in place to follow up on the recommendations of previous evaluations? | 2 | See Checklist 6 |
| Q 1.12 | How have the recommendations of reviews and ex post evaluations informed resource allocation decisions? | 2 | See Checklist 6 |

## Checklist 2 – To be completed in respect of capital projects/programmes & capital grant schemes that were under consideration in the past year.

| Q 2.1 | Was a Strategic Assessment Report (SAR) completed for all capital projects and programmes over €10m? | 3 | Where applicable, completed by Architects Department |
| --- | --- | --- | --- |
| Q 2.2 | Were performance indicators specified for each project/programme which will allow for a robust evaluation at a later date? Have steps been put in place to gather performance indicator data? | 3 | Business Case has been made – projects in construction phase |
| Q 2.3 | Was a Preliminary and Final Business Case, including appropriate financial and economic appraisal, completed for all capital projects and programmes? | 3 | Yes, as part of Part 8 Process, Tender Documents and Capital Programme |
| Q 2.4 | Were the proposal objectives SMART and aligned with Government policy including National Planning Framework, Climate Mitigation Plan etc? | 3 | Project objectives are aligned to SDCC Corporate Objectives which include alignment with NPF and Climate Change Action Plans. |
| Q 2.5 | Was an appropriate appraisal method and parameters used in respect of capital projects or capital programmes/grant schemes? | 3 | Yes. Including Multi Criteria Analysis where appropriate. |
| Q 2.6 | Was a financial appraisal carried out on all proposals and was there appropriate consideration of affordability? | 3 | Where applicable yes, in line with Council budgeting, tendering and Capital Programme requirements |
| Q 2.7 | Was the appraisal process commenced at an early enough stage to inform decision making? | 3 | Yes. The appraisal process was undertaken prior to grant application in some cases, or at an early stage as appropriate. |
| Q 2.8 | Were sufficient options analysed in the business case for each capital proposal? | 3 | Yes, as appropriate to stage within project lifecycle. Reports considered by Consultants/QS/ Architects as required. CE orders signed for each project as required. |
| Q 2.9 | Was the evidence base for the estimated cost set out in each business case? Was an appropriate methodology used to estimate the cost? Were appropriate budget contingencies put in place? | 3 | Yes, estimates usually based on rates derived from recent tenders for similar work where available. Contingencies included for. |
| Q 2.10 | Was risk considered and a risk mitigation strategy commenced? Was appropriate consideration given to governance and deliverability? | 3 | Yes risk assessment carried out and mitigation applied as appropriate. |
| Q 2.11 | Were the Strategic Assessment Report, Preliminary and Final Business Case submitted to DPER for technical review for projects estimated to cost over €100m? | 3 | For Clonburris the SAR and PBC were over 100m and we submitted to Cabinet for approval via DHLGH |
| Q 2.12 | Was a detailed project brief including design brief and procurement strategy prepared for all investment projects? | 3 | Yes, as part of approval process and tender specification |
| Q 2.13 | Were procurement rules (both National and EU) complied with? | 3 | Yes, relevant Procurement Rules followed |
| Q 2.14 | Was the Capital Works Management Framework (CWMF) properly implemented? | 3 | Where applicable, yes |
| Q 2.15 | Were State Aid rules checked for all support? | 3 | Where applicable, yes |
| Q 2.16 | Was approval sought from the Approving Authority at all decision gates? | 3 | Yes, prior to and during the Part 8 process, as well as URDF approval as and where required. |
| Q 2.17 | Was Value for Money assessed and confirmed at each decision gate by Sponsoring Agency and Approving Authority? | 3 | Yes, as per scheme requirements |
| Q 2.18 | Was approval sought from Government through a Memorandum for Government at the appropriate decision gates for projects estimated to cost over €100m? | 3 | For Clonburris the SAR and PBC were over 100m and we submitted to Cabinet for approval via DHLGH |

## Checklist 3 – To be completed in respect of new current expenditure under consideration in the past year.

|  | Current Expenditure being Considered – Appraisal and Approval | Self-Assessed Compliance Rating: 1 - 3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 3.1 | Were objectives clearly set out? | 3 | Yes, for example in Adopted Budget process, AFS and Project Briefs. |
| Q 3.2 | Are objectives measurable in quantitative terms? | 3 | Yes, through budget process and Team Plans and as part of specific programmes (e.g., Village Renovation) or as part of Departmental returns (e.g., Housing) |
| Q 3.3 | Was a business case, incorporating financial and economic appraisal, prepared for new current expenditure proposals? | 3 | Yes - through Budgetary process and approved by Council. |
| Q 3.4 | Was an appropriate appraisal method used? | 3 | As required |
| Q 3.5 | Was an economic appraisal completed for all projects/programmes exceeding €20m or an annual spend of €5m over 4 years? | 3 | N/A |
| Q 3.6 | Did the business case include a section on piloting? | 3 | N/A |
| Q 3.7 | Were pilots undertaken for new current spending proposals involving total expenditure of at least €20m over the proposed duration of the programme and a minimum annual expenditure of €5m? | 3 | N/A |
| Q 3.8 | Have the methodology and data collection requirements for the pilot been agreed at the outset of the scheme? | 3 | N/A |
| Q 3.9 | Was the pilot formally evaluated and submitted for approval to the relevant Vote Section in DPER? | 3 | N/A |
| Q 3.10 | Has an assessment of likely demand for the new scheme/scheme extension been estimated based on empirical evidence? | 3 | Yes Evidence led requirement for expansion of the footpath replacement programme |
| Q 3.11 | Was the required approval granted? | 3 | Yes, all expenditure approved by Council Members, National Government, or Local Management as appropriate. |
| Q 3.12 | Has a sunset clause been set? | 3 | In particular projects, for example a sunset clause was set in a LEO support scheme |
| Q 3.13 | If outsourcing was involved were both EU and National procurement rules complied with? | 3 | Yes, as appropriate and in compliance with Procurement Guidelines |
| Q 3.14 | Were performance indicators specified for each new current expenditure proposal or expansion of existing current expenditure programme which will allow for a robust evaluation at a later date? | 3 | Yes, targets set through PMDS process as required and in budgetary and financial management processes. Annual performance indicators and National Oversight and Audit Commission returns are prepared. |
| Q 3.15 | Have steps been put in place to gather performance indicator data? | 3 | Yes, National Indicators in place, with local KPIs, financial management reports, reports to Council, monthly road maintenance meetings, National Oversight and Audit Commission return etc. |

## Checklist 4 – To be completed in respect of capital projects/programmes & capital grants schemes incurring expenditure in the year under review.

|  | Incurring Capital Expenditure | Self-Assessed Compliance Rating: 1 - 3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 4.1 | Was a contract signed and was it in line with the Approval given at each Decision Gate? | 3 | Where applicable yes, tender process followed as required, with contract signed as required |
| Q 4.2 | Did management boards/steering committees meet regularly as agreed? | 3 | Yes – Boards/Steering Committees met regularly |
| Q 4.3 | Were programme co-ordinators appointed to co-ordinate implementation? | 3 | Yes, with oversight by Senior Staff as appropriate. Tasks delegated as appropriate. |
| Q 4.4 | Were project managers, responsible for delivery, appointed and were the project managers at a suitably senior level for the scale of the project? | 3 | Yes, at executive or senior executive level within the council and in relation to consultants, suitability/ experience/ qualifications were integrated into tender assessment quality criteria |
| Q 4.5 | Were monitoring reports prepared regularly, showing implementation against plan, budget, timescales and quality? | 3 | Yes, reporting required as part of contract requirements and integrated into SDCC’s project monitor and fortnightly and monthly corporate reporting |
| Q 4.6 | Did projects/programmes/grant schemes keep within their financial budget and time schedule? | 3 | Covid 19 and Brexit were still affecting both budgets and the planned timescale of several project due to supply chain issues of construction for extended periods of time, as well as increases in materials costs. |
| Q 4.7 | Did budgets have to be adjusted? | 3 | Yes, in some cases budgets have increased due to contractor claim resulting from inflation. Other projects have had minor adjustments, which were approved by CE orders. |
| Q 4.8 | Were decisions on changes to budgets / time schedules made promptly? | 3 | Where applicable, yes. Any changes dealt with promptly once required data and documents received. |
| Q 4.9 | Did circumstances ever warrant questioning the viability of the project/programme/grant scheme and the business case (exceeding budget, lack of progress, changes in the environment, new evidence, etc.)? | 3 | Yes |
| Q 4.10 | If circumstances did warrant questioning the viability of a project/programme/grant scheme was the project subjected to adequate examination? | 3 | NTA, URDF and LIHAF funded projects are subject to assessment by the Sponsoring Agency at each project Gateway which includes the relevant Business Case assessments to justify any changes in scope and cost. These gateways are aligned to the PSC gateway approvals |
| Q 4.11 | If costs increased or there were other significant changes to the project was approval received from the Approving Authority? | 3 | Where applicable yes, with approval by Chief Executive Order as appropriate. |
| Q 4.12 | Were any projects/programmes/grant schemes terminated because of deviations from the plan, the budget or because circumstances in the environment changed the need for the investment? | 3 | No |

## Checklist 5 – To be completed in respect of current expenditure programmes incurring expenditure in the year under review.

|  | Incurring Current Expenditure | Self-Assessed Compliance Rating: 1 -3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 5.1 | Are there clear objectives for all areas of current expenditure? | 3 | Yes, based on Corporate and Department Team Plans and objectives, Annual Budget process and adoption |
| Q 5.2 | Are outputs well defined? | 3 | Yes, based on Dept. Workforce Workstreams and Teams Plans, budgetary monitoring and monthly reports to Council. |
| Q 5.3 | Are outputs quantified on a regular basis? | 3 | Weekly, Monthly, Quarterly and Yearly as appropriate. As part of regular budgetary reporting and monitoring. |
| Q 5.4 | Is there a method for monitoring efficiency on an ongoing basis? | 3 | Yes, as part of Mid-Year review of PMDS, and as part of the annual budgetary process as well as the AFS process and quarterly Dept. returns. |
| Q 5.5 | Are outcomes well defined? | 3 | Yes, outcomes defined as objectives and targets on Department and Team Plans. |
| Q 5.6 | Are outcomes quantified on a regular basis? | 3 | Where required, and possible, to ensure outcomes monitored. Intervals depend on the project and may be weekly, monthly, quarterly, and/or yearly. |
| Q 5.7 | Are unit costings compiled for performance monitoring? | 3 | Yes - as agreed to Departmental cost drivers and salaries. Unit costings not possible in all cases. |
| Q 5.8 | Are other data complied to monitor performance? | 3 | Financial Monitoring, Team meetings, and PMDS process including Mid-Year Review. |
| Q 5.9 | Is there a method for monitoring effectiveness on an ongoing basis? | 3 | Yes, based on Departmental and Team Plans and as part of budgetary processes |
| Q 5.10 | Has the organisation engaged in any other ‘evaluation proofing’ of programmes/projects? | 3 | Yes, where applicable, through compliance with Corporate Procurement Policy and Processes, as well as monitoring of Budgets and through the Annual Budgetary process. Reports to external bodies, for example Department of Housing, Local Government and Heritage, National Oversight and Audit Commission and reports back to funding sources. |

## Checklist 6 – To be completed in respect of capital projects/programmes & capital grant schemes discontinued in the year under review.

|  | Capital Expenditure Recently Completed | Self-Assessed Compliance Rating: 1 - 3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 6.1 | How many Project Completion Reports were completed in the year under review? | 3 | Four identified in the Departments who completed the Checklists. |
| Q 6.2 | Were lessons learned from Project Completion Reports incorporated into sectoral guidance and disseminated within the Sponsoring Agency and the Approving Authority? | 3 | Yes, where applicable |
| Q 6.3 | How many Project Completion Reports were published in the year under review? | 3 | 3 were completed in the year under review |
| Q 6.4 | How many Ex-Post Evaluations were completed in the year under review? | 1 | None |
| Q 6.5 | How many Ex-Post Evaluations were published in the year under review? | 1 | None |
| Q 6.6 | Were lessons learned from Ex-Post Evaluation reports incorporated into sectoral guidance and disseminated within the Sponsoring Agency and the Approving Authority? | N/A | N/A |
| Q 6.7 | Were Project Completion Reports and Ex-Post Evaluations carried out by staffing resources independent of project implementation? | 2 | 3 out of 4 Projects |
| Q 6.8 | Were Project Completion Reports and Ex-Post Evaluation Reports for projects over €50m sent to DPER for dissemination? | N/A | N/A |

## Checklist 7 – To be completed in respect of current expenditure programmes that reached the end of their planned timeframe during the year or were discontinued.

|  | Current Expenditure that (i) reached the end of its planned timeframe or (ii) was discontinued | Self-Assessed Compliance Rating: 1 - 3 | Comment/Action Required |
| --- | --- | --- | --- |
| Q 7.1 | Were reviews carried out of current expenditure programmes that matured during the year or were discontinued? |  | N/A |
| Q 7.2 | Did those reviews reach conclusions on whether the programmes were efficient? |  | N/A |
| Q 7.3 | Did those reviews reach conclusions on whether the programmes were effective? |  | N/A |
| Q 7.4 | Have the conclusions reached been taken into account in related areas of expenditure? |  | N/A |
| Q 7.5 | Were any programmes discontinued following a review of a current expenditure programme? |  | N/A |
| Q 7.6 | Were reviews carried out by staffing resources independent of project implementation? |  | N/A |
| Q 7.7 | Were changes made to the organisation’s practices in light of lessons learned from reviews? |  | N/A |

# Appendix 3: Report Arising from In-Depth Checks

## Quality Assurance – In Depth Check 1: Upgrade of the Public Realm in Lucan Village & Environs

Quality Assurance – In Depth Check

Section A: Introduction

This introductory section details the headline information on the programme or project in question.

| Programme or Project Information |  |
| --- | --- |
| Name | Upgrade of the Public Realm in Lucan Village & Environs |
| Detail | There are three elements to this Project: • Improvement works to the Village Green • Upgrades to the Promenade • Changes to entrance to the Lucan demesne and the relocation of the existing car park |
| Responsible Department | Land Use, Planning and Transportation |
| Current Status | In Progress. Draft Tender pack issued, tenders due back in January 2024. Estimated 12-month construction period. |
| Start Date | May 2021 |
| End Date | Ongoing. Construction expected to end in 2025 |
| Overall Cost Estimate | €7,342,446.96 |

Project Description:

The project consists of the following proposed works:

Lucan Village Green:

Lucan’s historic Village Green has become isolated from its surroundings and sits in the middle of some heavily trafficked thoroughfares with little sense of connection to its surroundings. The Green operates more as a roundabout then a Village Green. The design proposals seek to bring life back into the Village Green and for this space to retake its position as a Village Green with a central role in the life of Lucan and for its communities. The proposed scheme will involve upgrading the public realm in the centre of Lucan Village, creating more universally accessible spaces, public realm enhancements to the Main Street and opening the Village Green to encourage greater use of the park.

Lucan Demesne:

The design intention here is to create a sense of place in contrast to the relative anonymity of the current receiving environment, as well as a wayfinding point which marks both the Demesne Park entrance and the western ‘gateway’ to Lucan village. A new portal to mark the entrance to the park is being proposed, approx. 7m wide and 4.7m high. The car park currently occupying the site is being moved across the Lucan Road (which has already been approved as a separate Part 8 application) so that pedestrian, cycle, and canoe/kayak users will have unrestricted access to the park entrance. The proposed scheme will involve the transformation of the existing Lucan Demesne car park into a

public plaza.

Lucan Promenade:

The application proposes improvements to the planting and landscaping that will provide some inflection of the very artificial lines of the Promenade path while defining informal ‘break-out’ areas

for small group gatherings or intimate conversation. These spaces still face out towards the Promenade and are quite visible from it as well as from the Bridge so that overlooking discourages anti-social behaviour. The provision of service points for seasonal markets or performances etc. aims to provide more flexibility of uses. There is sufficient width on the Promenade (approx. 6m) to accommodate the space for stalls for occasional casual trading. The proposals also include the public

realm and landscaping along the Promenade at the Liffey weir.

[Descriptions extracted from Part 8 Planning Documents].

Location of Development:

Extracted from Part 8 Planning Documents.

Section B - Step 1: Logic Model Mapping

As part of this In-Depth Check, Internal Audit have completed a Programme Logic Model (PLM) for the Upgrade of the Public Realm in Lucan

Village & Environs.

Section B - Step 3: Analysis of Key Documents

The following section reviews the key documentation relating to appraisal, analysis, and evaluation for this Upgrade of the Public Realm in Lucan Village & Environs.

| Project/Programme Key Documents |  |
| --- | --- |
| Title | Details |
| Project Monitor | Detailed documents and process at each stage. |
| Feasibility Study (Stage 1 Report) | Detailed Review of Assessment Criteria and Options. |
| County Development Plan 2020-2024 | Outlines objectives across Directorates. |
| Corporate Plan 2020-2024 | Outlines objectives across Directorates. |
| Part 8 Planning Application | Planning Report provides a summary of the relevant planning context and the main development features of the proposed. |
| Lucan Village Enhancement Plans- February 2025 | Visual overview of Sites’ A, B & C- locations for upgrading/ development. |

Section B - Step 4: Data Audit

The following section details the data audit that was carried out for this Upgrade of the Public Realm in Lucan Village & Environs. It evaluates whether appropriate data is available for the future evaluation of the project.

| Data Required | Use | Availability |
| --- | --- | --- |
| Stage 1 Report: Lucan Public Realm Upgrades Report- prepared by consultant. | Detailed Report outlining Project Context, Assessments, Part 8 Review, Consultations & Stakeholders and Proposals/ Master Plan | Yes, detailed comprehensive report detailing the relevant planned developments within the core study areas as part of the feasibility and options identification stage. |
| Chief Executive Orders and Procurement Documentation | Assess compliance with procurement regulations | Yes. To date, all suppliers thus far have been engaged through an appropriate procurement process |
| Feasibility and options Documentation | Assessment criteria | Yes. Individual risk assessment documents for Stage 1 available. |
| Part 8 presentation to full Council | Sets out proposed plan | Yes. Indicative drawings and reports presented. Council minutes record agreement of elected members. |
| Report on Tenders (March 15th, 2024) for Mini Comp under MPFA for District Centre Enhancement Programme for Lucan Public Realm Works- prepared by Nolan Construction Consultants. | Reports on Tendering Process, Tenders Received and Recommendations. | Yes. Report outlines the Evaluation Process and Recommendation of Tenderer to be Awarded from Compliant Submissions Received. Award Letters issued via ETenders on 11/04/2024. |
| CE Order No. R/165/23- Appointment of Contractor to construct the Lucan Village Public Realm Schemes at a cost of €6,475,110.98 (excl. VAT) | Appointment of Successful Tenderer for Upgrade of Public Realm Scheme. | Yes. CE Order in progress @ 08/04/2023. Outcome letters issued via ETenders on 11/04/2024. |

Data Availability and Proposed Next Steps

Internal Audit is satisfied that there is sufficient data available for the future evaluation of the project.

Section B - Step 5: Key Evaluation Questions

The following section looks at the key evaluation questions for the Proposed Development based on the findings from the previous sections of this report.

Does the delivery of the project/programme comply with the standards set out in the Public Spending Code? (Appraisal Stage, Implementation Stage and Post-Implementation Stage)

Yes. Internal Audit is satisfied that the delivery of the project to date complies with the standards set out in the Public Spending Code.

Is the necessary data and information available such that the project/programme can be subjected to a full evaluation at a later date?

Yes, Internal Audit is satisfied that sufficient data is available up to this stage of the project for the future evaluation of the proposal.

What improvements are recommended such that future processes and management are enhanced?

At this stage of the project there are no improvements identified for recommendation.

Section: In-Depth Check Summary

The following section presents a summary of the findings of this In-Depth Check on the proposed upgrade of the Public Realm in Lucan Village & Environs.

Summary of In-Depth Check

Upgrade of the Public Realm in Lucan Village & Environs was reviewed for compliance with the Public Spending Code up to the stage of Implementation. Tendering Evaluation Process completed, and Award Letters issued via ETenders on April 11th, 2024.

Internal Audit is satisfied that the delivery of the project to date complies substantially with the standards set out in the code; substantial satisfactory controls are in place to ensure compliance and these standards should be maintained throughout the remaining stages of the project.

## Quality Assurance – In Depth Check 2: Affordable Rental Housing Development – Belgard Square North (St. Maelruans)

Quality Assurance – In Depth Check

Section A: Introduction

This introductory section details the headline information on the programme or project in question.

| Programme or Project Information |  |
| --- | --- |
| Name | Affordable Rental Housing Development – Belgard Square North (St. Maelruans) |
| Detail | The 0.4903-hectare site is located near the centre of Tallaght, north of The Square Shopping Centre, Council Offices and Civic Theatre. The development consists of the construction of 133 affordable rental apartments and a community facility with a total area of approximately 12,918m2, in three blocks, ranging from 2 three to eight storeys with associated balconies/terraces for each apartment and roof mounted solar panels, linked by a single storey podium. Ancillary site development works include the provision of pedestrian zip link/greenway, access roadway, footpaths, 24 no. bicycle spaces, hard and soft landscaping, new boundary treatments and a landscaped courtyard at podium level. |
| Responsible Department | Housing Social and Community Development (HSCD) |
| Current Status | Construction work in progress |
| Start Date | 2019 |
| End Date | Construction scheduled for completion in 2024 |
| Overall Cost Estimate | €55 million Approx. |

Project Description

The site is located near the centre of Tallaght, north of Square Shopping Centre, Council Offices and Civic Theatre.

The site is a brownfield site, formerly an area of a wider temporary halting site. It was used as a storage area for materials in the construction of the road linking Fourth Avenue and Belgard Square North.

The development consists of the construction of 133 affordable rental apartments with a community facility (c 11,430m2) in two blocks ranging from six to eight storeys linked by a single storey podium containing a three-storey block with associated balconies/ terrace for each apartment and roof mounted solar panels.

  - Block A (west- c 5,170m2) accommodates 2 no. studios, 31 no. 1 bed apartments and 28 no. 2 bed apartments.

  - Block B (east – c 5,900m2) accommodates 1 no. studio, 33 no. 1 bed apartments, 35 no. 2 bed apartments and 1 no. 3 bed apartment.

  - Block C (podium – 360m2) accommodates 2 no. 3 bed apartments laid out over 3 floors.

  - The podium accommodates 39 no. car parking spaces which includes 3 no. universal access spaces, 246 no. bicycle spaces, ESB substation and switch room, plant spaces, bins and other stores.

  - Ancillary site development works include the provision of pedestrian zip link/ greenway, access roadway, footpaths, 26 no. bicycle spaces, hard and soft landscaping, new boundary treatments and a landscaped courtyard at podium level.

Location of Development:

The site is located near the centre of Tallaght, north of Square Shopping centre, Council Offices and Civic Theatre.

Site Masterplan:

The site forms part of a wider masterplan of South Dublin County Council’s land that included a new urban square, innovation hub and school.  These elements are subject to separate planning application.

| Objectives | Inputs to date | Activities to date | Proposed Outputs | Proposed Outcomes |
| --- | --- | --- | --- | --- |
| Affordable Rental Housing Development consisting of 133 units,39 no. car parking spaces which includes 3 no. universal access spaces, 246 no. bicycle spaces, ESB substation and switch room, plant spaces, bins and other stores and other ancillary site developments. Construction of 133 units is as follows: • Studio Unit x 3 • 1 Bed Unit x 64 • 2 Bed Unit (4 person) x 61 • 2 Bed Unit (3 person) x 2 • 3 Bed Unit x 3 | - Existing land assets - Professional/ Technical/ Administrative Staff resources. - Concept & Part 8 proposal presented to full Council July 2020 - Part 8 Planning Application. - Procurement of Contractors/Consultants/site surveys etc. - Presentation to full Council on proposed financial model & DHLGH application for support under Affordable Housing Fund (Feb 2023) | - Site identified for affordable housing development in masterplan for URDF Round 1 bid for Tallaght Town Centre (presentation to Council September 2018) - Part 8 approval. - Appointment of Contractors/Consultants/Site surveys etc. - Construction works. - Utility Connections Water, electricity. | The successfully delivery of a new Affordable Rental Housing Development consisting of 133 units and ancillary works. | Delivery of a new and first of its kind in SDCC Affordable Rental Housing Development in line with local and national policies which include: - Tallaght Town Centre Local Area Plan 2020. - South Dublin County Development Plan 2016-2022 - Housing for All (Sept 2021) - SDCC Housing Delivery Action Plan 2022-2026 - Sustainable Urban Housing: Design standards for new Apartments-guidelines for planning authorities published 2018. - Project Ireland, 2040 (National Planning Framework) |

Section B: -Step 1: Logic Mapping

As part of this in-depth check, Internal Audit have completed a Programme Logic Model (PLM) for the “affordable rental housing development” at the site located near the centre of Tallaght, north of Square Shopping Centre, Council Offices and Civic Theatre.

Section B - Step 2: Summary Timeline of Project/Programme

The following section tracks this Affordable Rental Housing Development from inception to conclusion in terms of major project/programme milestones.

Section B - Step 3: Analysis of Key Documents

The following section reviews the key documentation relating to appraisal, analysis, and evaluation for this Affordable Rental Housing Development.

| Project/Programme Key Documents |  |
| --- | --- |
| Title | Details |
| Project Monitor | Detailed documents and process at various stages. Some gaps in data. |
| 3-year Capital Programme 2023-2025 | Outlines expenditure and funding source. |
| South Dublin County Development Plan 2016-2022 | The Council seeks to support and facilitate the regeneration of underutilised industrial lands that are proximate to town centres and transport nodes to provide for a more intensive mix of enterprise and/or residential led development |
| Tallaght Town Centre Local Area Plan 2020 | Sets out the criteria applicable to the development i.e. Land Use Zoning, Physical Infrastructure, Intensity of Development & Building Height etc. |
| Project Ireland, 2040 (National Planning Framework) | A national document that will guide at a high-level strategic planning and development for the country over the next 20+ years, so that as the population grows, that growth is sustainable (in economic, social, and environmental terms). |
| Sustainable Urban Housing: Design Standards for New Apartments | Guidelines for Planning Authorities, Issued March 2018. |
| Housing for All – A New Housing Plan for Ireland | National housing policy to 2030 committing to deliver more homes of all types for people with different housing needs, including the objective that every citizen in the State should have access to good quality homes to purchase or rent at an affordable price. |
| SDCC Housing Delivery Action Plan 2022-2026 | Under the national housing plan, Housing for All, each local authority to produce a Housing Delivery Action Plan, setting out details of social and affordable housing delivery in the County for the period 2022-2026, with the Belgard cost rental project specifically highlighted in the plan |
| Various project presentations to full Council | Details of the proposed project, the rationale for the cost rental tenure and financial modelling were all variously presented to full Council between Sept 2018 and February 2023 to gain support from the Elected Members for the Council to deliver an innovative pathfinder project for an emerging housing tenure in support of national housing policy. |
| Quality Housing for Sustainable Communities, DOEHLG, 2007 | The purpose of these Guidelines is to assist in delivering homes, in sustainable communities that are socially inclusive. |
| Part 8 Planning Application | Planning Report provides a summary of the relevant planning context and the main development features of the proposed. |

Section B - Step 4: Data Audit

The following section details the data audit that was carried out for this Affordable Rental Housing Development. It evaluates whether appropriate data is available for the future evaluation of the project.

| Data Required | Use | Availability |
| --- | --- | --- |
| Chief Executive Orders and Procurement Documentation | Assess compliance with procurement regulations. | Yes. To date, all suppliers thus far have been engaged through an appropriate procurement process. |
| Architects Design statement | This report together with other Consultants documentation and drawings sets out proposed plan for Part 8 Planning Application. | Yes. Detailed comprehensive report. |
| Part 8 presentation to full Council | Sets our proposed plan. | Yes. Plans and reports presented. Council minutes record agreement of elected members. |
| Cost Review | Assess costs of preferred option. Provides a basis for final cost. | Yes. Full detailed cost plan submitted to SDCC. |
| Risk Assessment | Assess and identify risks/proposed mitigation/ control options. | Risk assessments present in the form of: - a presentation to Council, outlining the model, financial commitments, and risks to the Council. - a successful Affordable Housing Fund application including financial modelling exercise conducted with input from the HFA, the Housing Agency, DHLGH and SDCC QS team. |

Data Availability and Proposed Next Steps

•	Internal Audit noted that there is sufficient data available for the future evaluation of the project.

Section B - Step 5 Key Evaluation Questions

The following section looks at the key evaluation questions for the Proposed Development based on the findings from the previous sections of this report.

Does the delivery of the project/programme comply with the standards set out in the Public Spending Code? (Appraisal Stage, Implementation Stage and Post-Implementation Stage).

Yes. Internal Audit is satisfied that the delivery of the project to date reasonably complies with the standards set out in the Public Spending Code.

Is the necessary data and information available such that the project/programme can be subjected to a full evaluation at a later date?

Yes, Internal Audit is satisfied that sufficient data is available up to this stage of the project for the future evaluation of the proposal.

What improvements are recommended such that future processes and management are enhanced?

To assist in enhancing future processes and management, Internal Audit recommend that in addition to the risk assessment work completed that more comprehensive CBA/CBEs are carried out in future.

Section C: In-Depth Check Summary

The following section presents a summary of the findings of this In-Depth Check on the proposed Affordable Rental Housing at Belgard Square North, Tallaght, Dublin 24.

Summary of In-Depth Check

The proposed Affordable Rental Housing at Belgard Square North, Tallaght, Dublin 24 was reviewed for compliance with the Public Spending Code at the stage of “Progressing – Construction Underway”.

Internal Audit is satisfied that the delivery of the project to date reasonably complies with the standards set out in the code.

## Quality Assurance – In Depth Check 3: Revenue Increase Review, Work IQ Innovation Centre Costs

Quality Assurance – In Depth Check

Section A: Introduction

This introductory section details the headline information on the programme or project in question.

| Programme or Project Information |  |
| --- | --- |
| Name | Proposed increase in Revenue Expenditure |
| Detail | To provide an addition in Revenue Expenditure in 2024 in Service Area D0403 - Management of & Contribs to other Commercial facs. Specifically relating to the Innovation Centre. New expenditure is due to the provision of a consultant to oversee the operation and management of the new Innovation Centre |
| Responsible Directorate | Economic, Enterprise and Tourism Development |
| Current Status | Expenditure Under Consideration (in 2023) and approved for 2024 budget |
| Start Date | Budgetary Process in 2023 for 2024 |
| End Date | Ongoing |
| Overall Increase | €500,000 |

Project Description:

- D0403 Management of & Contribs to other Commercial facs

New budget provision of €500,000 was approved in the 2023 SDCC budget process for 2024.

See below extract from SDCC Adopted Budget 2024:

| Table F - Expenditure |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Division D - Development Management |  |  |  |  |  |
| Expenditure by Service and Sub-Service |  | 2024 |  | 2023 |  |
|  |  | Adopted by Council € | Estimated by Chief Executive € | Adopted by Council € | Estimated Outturn € |
| D0101 | Statutory Plans and Policy | 3,142,400 | 3,142,400 | 2,633,900 | 2,541,500 |
| D0199 | Service Support Costs | 1,275,800 | 1,275,800 | 1,286,500 | 1,359,600 |
| D01 | Forward Planning | 4,418,200 | 4,418,200 | 3,920,400 | 3,901,100 |
| D0201 | Planning Control | 2,559,000 | 2,559,000 | 2,319,200 | 2,404,200 |
| D0299 | Service Support Costs | 1,756,900 | 1,756,900 | 1,595,000 | 1,689,900 |
| D02 | Development Management | 4,315,900 | 4,315,900 | 3,914,200 | 4,094,100 |
| D0301 | Enforcement Costs | 668,100 | 668,100 | 634,000 | 592,800 |
| D0399 | Service Support Costs | 391,700 | 391,700 | 346,100 | 368,300 |
| D03 | Enforcement | 1,059,800 | 1,059,800 | 980,100 | 961,100 |
| D0401 | Industrial Sites Operation | 1,328,000 | 1,328,000 | 1,060,400 | 1,165,300 |
| D0403 | Management of & Contribs to Other Commercial Facs | 500,000 | 500,000 | - | - |
| D0404 | General Development Promotion Work | 34,300 | 34,300 | 34,300 | 29,300 |
| D0499 | Service Support Costs | 490,700 | 490,700 | 363,500 | 382,100 |
| D04 | Industrial and Commercial Facilities | 2,353,000 | 2,353,000 | 1,458,200 | 1,576,700 |
| D0501 | Tourism Promotion | 2,063,700 | 2,063,700 | 1,886,300 | 1,872,700 |
| D0502 | Tourist Facilities Operations | 100,000 | 100,000 | 100,000 | 50,000 |
| D0599 | Service Support Costs | 261,300 | 261,300 | 193,600 | 205,600 |
| D05 | Tourism Development and Promotion | 2,425,000 | 2,425,000 | 2,179,900 | 2,128,300 |
| D0601 | General Community & Enterprise Expenses | 4,139,400 | 4,124,400 | 3,501,200 | 4,496,300 |
| D0602 | RAPID Costs | - | - | - | - |
| D0603 | Social Inclusion | 538,400 | 538,400 | 563,900 | 565,100 |
| D0699 | Service Support Costs | 379,000 | 379,000 | 294,900 | 306,400 |

Section B - Step 1: Logic Model Mapping

| Objectives | Inputs | Proposed Activities | Proposed Outputs | Proposed Outcomes |
| --- | --- | --- | --- | --- |
| The continued management and operation of the completed Innovation/Enterprise Centre | - Increased Revenue Budget by €500,000 - Staff Resources | Continued Management of the Revenue budget for service area D0403 – Management of & Contribs to other Commercial facs. | A new Innovation /Enterprise Centre in South Dublin with a minimum size of 3,000 Sqm. Features will include: High Quality Design with modern, flexible & reconfigurable office space. Cost-effective, reliable, Super-fast Broadband with Download speeds in excess of 50Mbps. Formal conference / meeting room space for customers & local businesses. | To retain more innovative businesses in the local area & prevent them from relocating elsewhere. To attract more innovative businesses to the area including inward investors. To foster an entrepreneurial culture & ‘mind-set’ in South Dublin, increasing the number of start-ups and thereby increasing high quality job opportunities in the County. |

As part of this In-Depth Check, Internal Audit have completed a Programme Logic Model (PLM) for the proposed increase in Revenue Expenditure over the service area D0403 – Management of & Contribs to other Commercial facs

Section B - Step 2: Summary Timeline of Project/Programme

The following section tracks the proposed increase in Revenue Expenditure over the service area under review: -

The timeline summary from inception to budget approval under the area of expenditure being considered in 2023.

The below strategies / plans set out the background and objectives to the increased activities and subsequent addition in budget in the following area:

D0403 – Management of & Contribs to other Commercial facs

Section B - Step 3: Analysis of Key Documents

The following section reviews the key SDCC documentation relating to appraisal, analysis, and evaluation for the proposed increase in Revenue Expenditure over service area: D0403 – Management of & Contribs to other Commercial facs

| Project/Programme Key Documents |  |
| --- | --- |
| Title | Details |
| SDCC Annual Service Delivery Plan 2024 | EETD Objective 1: Maintain a supportive business Environment • To work with the procured operator to promote the Tallaght Innovation Centre, support it in developing start-up enterprises and contributing to the Dublin economy. |
| SDCC Adopted budget 2024 | The 2023 budget was adopted on 16th November 2023. The budget strategy sets out the requirement for the additional expenditure for the reason outlined below: - Economic and tourism development will continue to underpin the future prosperity and quality of life in South Dublin and for 2024 we will: • Maintain commercial rates at existing levels with no proposed increase in the Annual Rate of Valuation or the Commercial Rates Multiplier • Target improved occupancy of currently vacant commercial and industrial premises, subject to the Council’s approval in accordance with Section 31 of the Local Government Reform Act 2014, by reducing the vacancy refund credit to 25% to further align with the other Dublin local authorities • Provide €2,000,000 for the Tallaght Heritage Centre, a further €1,500,000 for the 12th Lock Masterplan and €500,000 for Work IQ Innovation Centre operational costs |

Section B - Step 4: Data Audit

The following section details the data audit that was carried out for the proposed increase in Revenue Expenditure over the service area D0403 – Management of & Contribs to other Commercial facs

| Data Required | Use | Availability |
| --- | --- | --- |
| Operator’s mobilisation plan | Analysis of year-on-year financial model over 10 years | Documents provided showing need for new service budget allocation. |
| Breakdown of individual areas of increased expenditure | Analysis of methodology used to implement increases | Documents provided showing methodology for increases |

Data Availability and Proposed Next Steps –

Budget variances analysis and explanatory/methodology documents were available to support increases in revenue at this level.

Section B - Step 5: Key Evaluation Questions

The following section looks at the key evaluation questions for proposed increase in Revenue Expenditure over the service area D0403 – Management of & Contribs to other Commercial facs

Does the delivery of the project/programme comply with the standards set out in the Public Spending Code? (Appraisal Stage, Implementation Stage and Post-Implementation Stage)

Yes. The addition reviewed could be substantiated. The addition enables the meeting of objectives and delivery of expected outcomes.

Is the necessary data and information available such that the project/programme can be subjected to a full evaluation at a later date?

The objective for the addition in the service area reviewed are clearly set out in local strategic documents. High level and detailed costings were available to support the addition in revenue at this level.

What improvements are recommended such that future processes and management are enhanced?

No issues were identified during the review.

Section C: In-Depth Check Summary

The following section presents a summary of the findings of this In-Depth Check on the Expenditure over the service area: D0403 – Management of & Contribs to other Commercial facs

Summary of In-Depth Check

An in-depth check on the budget addition of €500,000 over the service area D0403 – Management of & Contribs to other Commercial facs was carried out to assess compliance with the standards set out in the Public Spending Code.

This net addition comprised a number of different expenditure elements.

The basis for the addition in the revenue budget was substantiated by: -

•	The addition of €500,000 to service area D0403 for Innovation Centre operational costs.

The objectives and expected outcomes for the additional budget across the service area were clearly documented.

An overall satisfactory rating has been assigned to this review.